Here's a critical gap assessment of what separates the current prototype from a "standard workflow" production app, grouped by theme.

## 1. Data-layer honesty & compliance (biggest risk today)

- **Replace fake storage claims**: UI claims "WatermelonDB / Drift", "1.4 MB footprint", "0 network leak" but the app uses AsyncStorage. Use a real local DB (expo-sqlite / WatermelonDB with SQLCipher) or delete the false labels.

- **Provider provenance**: IMD/CPCB/INCOIS/ISRO statuses/latencies are fabricated (derived from an Open-Meteo call) and `source = 'IMD_OPEN_METEO_LIVE'` mislabels the real source. Wire actual licensed APIs or label data as Open-Meteo.

- **India DPDP Act / IMD data policy**: consent screen, privacy policy, health data = sensitive PII → encryption at rest, stated retention, data-export (portability), deletion (already have), and permission rationale.

## 2. Account & auth lifecycle

- **Account recovery**: today password is the only credential — losing it loses the account. Add email/phone + OTP reset flow.

- **Session revocation**: tokens are stateless HMAC with expiry but can't be revoked server-side (logout is local-only until expiry). Add a token version/denylist, invalidate old tokens on re-login.

- **Brute-force protection**: rate-limit `/auth/*`, lockout after N failures, CAPTCHA threshold.

- **Token expiry UX**: refresh strategy + automatic re-login instead of silent 401 errors mid-session.

## 3. Native platform completeness (device ≠ web)

- **FCM push pipeline**: expo-notifications is local-only today — no server→device push. Register `expo-device` token, upload to backend, server-side target + send, tap-to-screen routing.

- **Background sync**: expo-background-fetch / TaskManager for alerts + badge updates while app is closed.

- **Geolocation**: replace manual city text with `expo-location` + permission rationale + reverse-geocode; real geofencing for alerts.

- **App lifecycle**: refresh on foreground, AppState handling, network-status listener (NetInfo).

- **Android hardening**: `allowBackup=false`, exclude SecureStore from backup, network security config, restricted exported components.

## 4. Navigation & standard UX

- **Real navigation**: today it's a `tab === ...` switch state machine. Use react-navigation (stack + tabs) with deep-linking (e.g., push tap → Alerts card), back-stack, and gesture support.

- **Splash screen + startup flow**: expo-splash-screen, launch → auth gate → home with loading state, not a blank `null`.

- **Pull-to-refresh, skeletons, retries, toasts** for offline-first errors.

- **In-app notification center** + archive (notifications shouldn't vanish); signed-in identity shown in top bar; "Sign out everywhere."

## 5. Data & API contracts

- **Single source of truth**: mobile types are hand-duplicated from Pydantic. Generate the client from `openapi.json` (codegen) + contract tests so the API and app can't drift.

- **Server-side profile store**: Postgres migrations executed in CI/deploy; in-memory fallback only for dev (documented).

- **Profile validation**: proper zod/schema validation of pulled profiles before hydrate (a malformed backup can currently break Home).

## 6. Realtime & backend productionization

- **Alert fan-out**: Celery/RabbitMQ publish for affected-user targeting; Redis cache; alert archive endpoint.

- **Rate limiting + CORS** restricted to app origins; trust-proxy behind NGINX; structured logs, metrics/tracing.

- **CI/CD**: lint+typecheck+tests gate, EAS Build on commit, Docker images, alembic auto-migrate on deploy.

## 7. Testing & release engineering

- **E2E** (Maestro/Dexter) covering: signup → onboarding → home → push → reinstall-restore → logout → signin.

- **Crash reporting**: Sentry + ErrorBoundary + breadcrumbs; opt-in analytics with consent.

- **EAS builds**: AAB for Play Store, app icon/splash assets, versioning + expo-updates OTA, Play Data Safety form.

- **Accessibility**: screen-reader labels, touch targets ≥44dp, dynamic font scaling, color-contrast audit, full i18n for claimed languages (currently EN/HI only, "9 more" is not actually shipped).

## 8. Quick wins (can land in one session)

- Restrict backend CORS + rate-limit auth endpoints.

- ErrorBoundary + pull-to-refresh + toasts.

- `expo-location` for real city detection.

- Make provider list/source labels truthful (or remove).

- Add re-login-on-401 handling.

Want me to start knocking these out in order — e.g. beginning with the quick wins + the fake-claims cleanup, or the account-recovery/rate-limiting backend work?